Traceability Audit

The Traceability Audit documents the processes of 1) comparing specifications to what was actually developed and plans to actual events, 2) identifying if and where change control process broke down, and 3) determining the cause of all variations and deviations.

The paragraphs written in the “Comment” style are for the benefit of the person writing the document and should be removed before the document is finalized.

September 11, 1998

Revision Chart

This chart contains a history of this document’s revisions. The entries below are provided solely for purposes of illustration. Entries should be deleted until the revision they refer to has actually been created.

The document itself should be stored in revision control, and a brief description of each version should be entered in the revision control system. That brief description can be repeated in this section.

| Version | Primary Author(s) | Description of Version | Date Completed |
| --- | --- | --- | --- |
| Draft | TBD | Initial draft created for distribution and review comments | TBD |
| Preliminary | TBD | Second draft incorporating initial review comments, distributed for final review | TBD |
| Final | TBD | First complete draft, which is placed under change control | TBD |
| Revision 1 | TBD | Revised draft, revised according to the change control process and maintained under change control | TBD |
| etc. | TBD | TBD | TBD |

Preface

The preface contains an introduction to the document. It is optional and can be deleted if desired.

Introduction

The Traceability Audit documents the processes of 1) comparing specifications to what was actually developed and plans to actual events, 2) identifying if and where change control process broke down, and 3) determining the cause of all variations and deviations. The comparison process focuses on Functional Specification and the Master Project Plan and looks at what occurred in the development phase and how that was different than planned. These differences could take the form of feature reduction, elimination, creation; modifications in the Functional Specification; or scope/schedule/budget changes in the Master Project Plan. The comparison process will also discover if those documents were maintained through the change control procedure. If not, they must be updated and change requests made.

Justification

A project must satisfy the criteria upon which it was established during the envisioning and planning phases. Its documentation represents the discipline and commitment of a team dedicated to delivering quality. The traceability audit process confirms quality documentation or re-mediates existing documentation to expected standards. In addition, the development phase must be assessed to ensure that what was committed to during early phases has been actually built. The traceability audit will also confirm or remediate this.

The result of a traceability audit, regardless of its intermediate findings, is a project with current and accurate documentation and development results aligned with the Functional Specification.

Team Role Primary

Program Management is responsible for ensuring that the audit is performed and the documentation is completed. Test is responsible for validating that all testing is completed and every portion of the delivery has been tested and reported in accordance to plan. Development is responsible for managing the action items for any remaining delivery activities to ensure the return audit results are acceptable.

Team Role Secondary

Product Management will review audit results in order to discuss the status of the build to external stakeholders. Release Management will review audit results to ensure that support, operational, security and deployment concerns have been audited and passed successfully. User Experience will review audit results in order to confirm that user experience requirements have been met.

Contents

New paragraphs formatted as Heading 1, Heading 2, and Heading 3 will be added to the table automatically. To update this table of contents in Microsoft Word, put the cursor anywhere in the table and press F9. If you want the table to be easy to maintain, do not change it manually.

1.	Introduction	5

1.1	Traceability Audit Summary	5

1.2	Definitions, Acronyms, and Abbreviations	5

1.3	References	5

2.	Audit Scope and Dimensions	6

3.	Functional Specification Audit	7

3.1	Requirements Analysis Audit	7

3.1.1	Business Requirements	7

3.1.2	System Requirements	7

3.1.3	User Requirements	7

3.1.4	Operations Requirements	7

3.2	Conceptual Design Audit	7

3.3	Logical Design Audit	8

3.4	Physical Design Audit	8

4.	Master Project Plan Audit	9

4.1	Development Plan Audit	9

4.2	Test Plan Audit	9

4.3	Communication Plan Audit	9

4.4	Support Plan Audit	9

4.5	Operations Plan Audit	9

4.5.1	Security	10

4.5.2	Availability	10

4.5.3	Capacity	10

4.5.4	Monitoring	10

4.5.5	Performance	10

4.5.6	Support	10

4.5.7	Backup and Recovery	10

4.6	End-User Support Plan Audit	10

4.7	Deployment Plan Audit	10

4.8	Training Plan Audit	10

4.9	Purchasing and Facilities Plan Audit	11

4.10	Migration Plan Audit	11

4.11	Pilot Plan Audit	11

4.12	Budget Plan Audit	11

4.13	Tools Plan Audit	11

5.	Index	12

6.	Appendices	13

List of Figures

New figures that are given captions using the Caption paragraph style will be added to the table automatically. To update this table of contents in Microsoft Word, put the cursor anywhere in the table and press F9. If you want the table to be easy to maintain, do not change it manually.

This section can be deleted if the document contains no figures or if otherwise desired.

Error! No table of figures entries found.

# Introduction

This section should provide an overview of the entire document. No text is necessary between the heading above and the heading below unless otherwise desired.

## Traceability Audit Summary

Provide an overall summary of the contents of this document.

Some project participants may need to know only the audit’s highlights, and summarizing creates that user view. It also enables the full reader to know the essence of the document before they examine the details.

## Definitions, Acronyms, and Abbreviations

Provide definitions or references to all the definitions of the special terms, acronyms and abbreviations used within this document.

## References

List all the documents and other materials referenced in this document. This section is like the bibliography in a published book.

# Audit Scope and Dimensions

The Audit Scope and Dimensions section defines the scope of the audit and the documents and project activities currently under review. This section should also include a description of the audit approach (audit model), evaluation criteria, and the qualifications of the audit team.

This information provides context for the remaining document and establishes authority and audit parameters.

# Functional Specification Audit

The Functional Specification Audit section describes the results of auditing the set of documents that together are called the Functional Specification.

## Requirements Analysis Audit

The Requirements Analysis Audit section describes the results of auditing the four types of requirements documents.

### Business Requirements

The Business Requirements section describes the results of the audit of the business requirements document. This information should include the date of the audit, the version of the subject requirements document, and the list of variations found between the developed solution and the contents of the requirements document. For each variation, describe its character. For each variation, or set of similar variations, describe its cause.

### System Requirements

The System Requirements section describes the results of the audit of the system requirements document. This information should include the date of the audit, the version of the subject requirements document, and the list of variations found between the developed solution and the contents of the requirements document. For each variation, describe its character. For each variation, or set of similar variations, describe its cause.

### User Requirements

The User Requirements section describes the results of the audit of the user requirements document. This information should include the date of the audit, the version of the subject requirements document, and the list of variations found between the developed solution and the contents of the requirements document. For each variation, describe its character. For each variation, or set of similar variations, describe its cause.

### Operations Requirements

The Operations Requirements section describes the results of the audit of the business requirements document. This information should include the date of the audit, the version of the subject requirements document, and the list of variations found between the developed solution and the contents of the requirements document. For each variation, describe its character. For each variation, or set of similar variations, describe its cause.

## Conceptual Design Audit

[Description: The Conceptual Design Audit section describes the results of the audit of the conceptual design document. This information should include the date of the audit, the version of the subject design document, and the list of variations found between the developed solution and the contents of the design document. For each variation, describe its character. For each variation, or set of similar variations, describe its cause.

This section may also contain the results of a traceability audit between the conceptual design and the previous requirements documents.

## Logical Design Audit

The Logical Design Audit section describes the results of the audit of the logical design document. This information should include the date of the audit, the version of the subject design document, and the list of variations found between the developed solution and the contents of the design document. For each variation, describe its character. For each variation, or set of similar variations, describe its cause.

This section may also contain the results of a traceability audit between the logical design and the previous requirements documents.

## Physical Design Audit

The Physical Design Audit section describes the results of the audit of the physical design document. This information should include the date of the audit, the version of the subject design document, and the list of variations found between the developed solution and the contents of the design document. For each variation, describe its character. For each variation, or set of similar variations, describe its cause.

This section may also contain the results of a traceability audit between the physical design and the previous requirements documents.

# Master Project Plan Audit

The Master Project Plan Audit section describes the results of auditing the set of documents that together are called the Master Project Plan.

## Development Plan Audit

The Development Plan Audit section describes the results of the audit of the development plan. This information should include the date of the audit, the version of the subject plan, and the list of variations found between the actual development activities and resulting developed solution and the activities defined in the plan. For each variation, describe its character. For each variation, or set of similar variations, describe its cause.

## Test Plan Audit

The Test Plan Audit section describes the results of the audit of the test plan. This information should include the date of the audit, the version of the subject plan, and the list of variations found between the actual test activities and resulting developed solution and the activities defined in the plan. For each variation, describe its character. For each variation, or set of similar variations, describe its cause.

## Communication Plan Audit

The Communication Plan Audit section describes the results of the audit of the communication plan. This information should include the date of the audit, the version of the subject plan, and the list of variations found between the actual communication activities and those defined in the plan. For each variation, describe its character. For each variation, or set of similar variations, describe its cause.

## Support Plan Audit

The Support Plan Audit section describes the results of the audit of the support plan. This information should include the date of the audit, the version of the subject plan, and the list of variations found between the actual support activities and resulting developed solution and the activities defined in the plan. For each variation, describe its character. For each variation, or set of similar variations, describe its cause.

## Operations Plan Audit

The Operations Plan Audit section describes the results of the audit of the operations plan. This information should include the date of the audit, the version of the subject plan, and the list of variations found between the actual operations implementation activities and resulting developed solution and the activities defined in the plan. For each variation, describe its character. For each variation, or set of similar variations, describe its cause.

This section also contains sub-sections for each of the plans that together comprise the operations plan. Each of these sections should also contain the above-stated information.

### Security

### Availability

### Capacity

### Monitoring

### Performance

### Support

### Backup and Recovery

## End-User Support Plan Audit

The End-User Support Plan Audit section describes the results of the audit of the end-user support plan. This information should include the date of the audit, the version of the subject plan, and the list of variations found between the actual support activities and resulting developed solution and the activities defined in the plan. For each variation, describe its character. For each variation, or set of similar variations, describe its cause.

## Deployment Plan Audit

The Deployment Plan Audit section describes the results of the audit of the deployment plan. This information should include the date of the audit, the version of the subject plan, and the list of variations found between the actual deployment activities and resulting developed solution and the activities defined in the plan. For each variation, describe its character. For each variation, or set of similar variations, describe its cause.

## Training Plan Audit

The Training Plan Audit section describes the results of the audit of the training plan. This information should include the date of the audit, the version of the subject plan, and the list of variations found between the actual training activities and resulting developed solution and the activities defined in the plan. For each variation, describe its character. For each variation, or set of similar variations, describe its cause.

## Purchasing and Facilities Plan Audit

The Purchasing and Facilities Plan Audit section describes the results of the audit of the purchasing and facilities plan. This information should include the date of the audit, the version of the subject plan, and the list of variations found between 1) the actual purchasing activities and 2) the preparation of the facilities and the resulting developed solution, and the activities defined in the plan. For each variation, describe its character. For each variation, or set of similar variations, describe its cause.

## Migration Plan Audit

The Migration Plan Audit section describes the results of the audit of the migration plan. This information should include the date of the audit, the version of the subject plan, and the list of variations found between the actual migration activities and resulting developed solution and the activities defined in the plan. For each variation, describe its character. For each variation, or set of similar variations, describe its cause.

## Pilot Plan Audit

The Pilot Plan Audit section describes the results of the audit of the pilot plan. This information should include the date of the audit, the version of the subject plan, and the list of variations found between the actual pilot activities and resulting developed solution and the activities defined in the plan. For each variation, describe its character. For each variation, or set of similar variations, describe its cause.

## Budget Plan Audit

The Budget Plan Audit section describes the results of the audit of the budget plan. This information should include the date of the audit, the version of the subject plan, and the list of variations found between the actual budget and resulting developed solution and the estimated budget defined in the plan. For each variation, describe its character. For each variation, or set of similar variations, describe its cause.

## Tools Plan Audit

The Tools Plan Audit section describes the results of the audit of the tools plan. This information should include the date of the audit, the version of the subject plan, and the list of variations found between the actual tools used and resulting developed solution and the tools defined in the plan. For each variation, describe its character. For each variation, or set of similar variations, describe its cause.

# Index

The index is optional according to the IEEE standard. If the document is made available in electronic form, readers can search for terms electronically.

# Appendices

Include supporting detail that would be too distracting to include in the main body of the document.