Deployment Plan

The Deployment Plan describes the factors necessary for a smooth deployment and transition to ongoing operations.

The paragraphs written in the “Comment” style are for the benefit of the person writing the document and should be removed before the document is finalized.

September 11, 1998

Revision Chart

This chart contains a history of this document’s revisions. The entries below are provided solely for purposes of illustration. Entries should be deleted until the revision they refer to has actually been created.

The document itself should be stored in revision control, and a brief description of each version should be entered in the revision control system. That brief description can be repeated in this section.

| Version | Primary Author(s) | Description of Version | Date Completed |
| --- | --- | --- | --- |
| Draft | TBD | Initial draft created for distribution and review comments | TBD |
| Preliminary | TBD | Second draft incorporating initial review comments, distributed for final review | TBD |
| Final | TBD | First complete draft, which is placed under change control | TBD |
| Revision 1 | TBD | Revised draft, revised according to the change control process and maintained under change control | TBD |
| etc. | TBD | TBD | TBD |

- Preface

The preface contains an introduction to the document. It is optional and can be deleted if desired.

Introduction

The Deployment Plan describes the factors necessary for a smooth deployment and transition to ongoing operations. It encompasses the processes of preparing, installing, training, stabilizing, and transferring the solution to operations. This includes details about installation scenarios (i.e., at remote or branch offices), monitoring for stability, and verifying the soundness of the new solution(s).

Justification

This plan is the how-to guide to implement the solution into production. This plan provides detailed deployment guidelines and will help drive the solution’s deployment phase. Deployment is the beginning of the realization of business value for a given solution. A detailed and verified deployment plan will accelerate value realization for both the customer and the project team.

Team Role Primary

Release Management is responsible for designing and implementing the solution's deployment. They are responsible for the solution infrastructure and ensuring that it continues to run smoothly after it is deployed.

Team Role Secondary

Development verifies that the plan will meet the solution requirements. Program Management verifies that the plan satisfies the solution vision and scope.

- Contents

New paragraphs formatted as Heading 1, Heading 2, and Heading 3 will be added to the table automatically. To update this table of contents in Microsoft Word, put the cursor anywhere in the table and press F9. If you want the table to be easy to maintain, do not change it manually.

1.	Introduction	5

1.1	Deployment Plan Summary	5

1.2	Deployment Plan Objectives	5

1.3	Definitions, Acronyms, and Abbreviations	5

1.4	References	5

2.	Deployment Scope	6

2.1	Seats	6

2.2	Components	6

2.3	Architecture	6

3.	Deployment Schedule	7

4.	Installation Strategy	8

5.	Deployment Resources	9

6.	Solution Support	10

6.1	Help Desk	10

6.2	Desktop	10

6.3	Servers	10

6.4	Telecommunications	10

7.	Coordination of Training	11

8.	Site Installation Process	12

8.1	Preparing	12

8.1.1	Validation	12

8.1.2	Scheduling	12

8.1.3	Review Procedures	12

8.1.4	Notify Site	12

8.2	Installing	12

8.2.1	Install Hardware and Software	13

8.2.2	Cross-over from Existing System	13

8.2.3	Verify that Solution Works for Users	13

8.2.4	Activate Use by Users	13

8.3	Training	13

8.3.1	End-user Training	13

8.3.2	Support Staff Training	13

8.4	Stabilizing	13

8.4.1	Monitor for Defects While on Site	14

8.4.2	Sign-off By Site	14

8.4.3	Survey for Satisfaction	14

8.5	Transfer to Operations	14

8.5.1	Responsibilities	14

8.5.2	Activation of Reporting and Monitoring	14

8.5.3	Logbooks	14

8.5.4	Help Desk	14

9.	Index	15

10.	Appendices	16

- List of Figures

New figures that are given captions using the Caption paragraph style will be added to the table automatically. To update this table of contents in Microsoft Word, put the cursor anywhere in the table and press F9. If you want the table to be easy to maintain, do not change it manually.

This section can be deleted if the document contains no figures or if otherwise desired.

Error! No table of figures entries found.

# Introduction

This section should provide an overview of the entire document. No text is necessary between the heading above and the heading below unless otherwise desired.

## Deployment Plan Summary

Provide an overall summary of the contents of this document.

Some project participants may need to know only the plan’s highlights, and summarizing creates that user view. It also enables the full reader to know the essence of the document before they examine the details.

## Deployment Plan Objectives

The Objectives section defines the primary drivers that were used to create the deployment approach and the key objectives of that approach.

Identifying the drivers and deployment objectives signals to the customer that the team has carefully considered the situation and created an appropriate deployment approach.

## Definitions, Acronyms, and Abbreviations

Provide definitions or references to all the definitions of the special terms, acronyms and abbreviations used within this document.

## References

List all the documents and other materials referenced in this document. This section is like the bibliography in a published book.

# Deployment Scope

The Development Scope section describes the solution architecture and deployment size.

These characteristics and metrics will indicate the level of effort and complexity of the deployment.

## Seats

The Seats section describes the magnitude of the deployment in terms of sites, seats, countries, and other relevant size factors.

## Components

The Components section lists and describes the components to be deployed and any critical dependencies among them.

## Architecture

The Architecture section describes the solution’s architecture and how it might affect deployment – e.g. centralized servers, hub and spoke, and parallel.

# Deployment Schedule

The Deployment Schedule section identifies the deployment’s critical dates and anticipated schedule. This information should be granular as appropriate for the project.

# Installation Strategy

The Installation section defines how the overall deployment will occur:

- Phased or all at once

- Site by site

- Department by department

- Push versus pull

Based on the strategy, describe the roadmap for deploying to target sites.

# Deployment Resources

The Deployment Resources section identifies the staffing that will be needed to complete the deployment and the sources of the personnel (internal staff, contractors, etc).

# Solution Support

The Solution Support section describes how the users are supported during the deployment. This should be consistent with the Support Plan that describes how support will occur during operations.

## Help Desk

The Help Desk section describes the support provided to users and applications by the Help Desk organization. This should include first-level support for direct user questions and application issues, as well as in-depth support for new or difficult issues.

## Desktop

The Desktop section describes any changes in current desktop application support that may be required during deployment.

## Servers

The Servers section describes any changes in current server support that may be required during deployment.

## Telecommunications

The Telecommunications section describes any changes in current telecom support that may be required during deployment.

# Coordination of Training

The Coordination of Training section describes how end-user and support staff training is coordinated with the deployment schedule. The training may occur just-in-time, before, just after, as needed, or on a pre-scheduled basis.

# Site Installation Process

The Site Installation Process section describes the four phases of site installation: preparing, installing, training, and stabilizing.

## Preparing

The Preparing section describes how the physical site is prepared for deployment. This should include the following tasks:

- Validate site information

- Finalize schedule date/time for installation

- Review user and staff procedures

- Notify site of actual time date

### Validation

The Validation section describes how site information is validated. This may be by reviewing a preliminary site survey, a phone interview with local site manager or IT staff member, by audit, etc.

### Scheduling

The Scheduling section describes how sites are scheduled. This may include lead times, site contacts, hours required, begin and end dates, and expected duration. It should also address any anticipated loss of function or interruption to local site services or business.

### Review Procedures

The Review Procedures section describes the process for reviewing the accuracy of procedures for users and operations/installation staff based on the site validation information. This should include an accuracy check on different users, target platforms, help desk support, operational policies (logins, passwords), and review checklists and procedures.

### Notify Site

The Notify Site section describes the communication plan for the scheduling and transfer of software, hardware, installation prerequisites, and other solution components. Communication methods may include conference calls, video teleconferences, netshows, etc. This section should identify the key communication items and how they will be delivered.

## Installing

The Installing section describes the installation processes that will take place on the site.

### Install Hardware and Software

The Install Hardware and Software section describes the key tasks required for installing the solution. Reference any specific installation scripts or checklists that the technical team will use or include a summary of their detailed activity. You may place the checklist in the Appendix.

### Cross-over from Existing System

The Cross-over from Existing System section describes how solution users will migrate from the existing software environment. This may include items such as timing (first of month, Monday, Friday) and moving local data (mail messages, use of utilities, logon scripts). You may also reference the Migration Plan, which defines migration strategies and stages.

### Verify that Solution Works for Users

The Verify that Solution Works for Users section describes how the solution is verified to be functional. This could include processes such as walk-throughs of test scripts by installation technicians or running a diagnostics utility to verify connectivity or dialup. If a checklist is developed, place it in the Appendix.

### Activate Use by Users

The Activate Use by Users section describes how users will activate their initial use of the application (i.e., clicking on a special desktop icon, started by the trainer, etc.).

## Training

The Training section describes the training activities at the installation site for end-users and local support staff.

### End-user Training

The End-user Training section summarizes how end-users are trained to use the solution. You may reference the End-user Support Plan for more detailed information.

### Support Staff Training

The Support Staff Training section summarizes how site and support staff is trained to use and maintain the solution. You may reference the Support Plan for more detailed information.

## Stabilizing

The Stabilizing section describes the activities over the period of time during which the site activity is monitored for proper use and any problems brought to attention of the installation technology team and trainers prior to leaving the site.

### Monitor for Defects While on Site

The Monitor for Defects While on Site section describes the on-site support for defect reporting and fixes. This should include the duration of the support, who will provide it, how issues or defects are recorded and fixed, and how this information is incorporated into the solution’s overall quality reporting.

### Sign-off By Site

The Sign-off by Site section describes the site sign off criteria and process. It should include the specific acceptance criteria and who must be involved in the sign off process.

### Survey for Satisfaction

The Survey for Satisfaction section describes the survey that will be distributed to assess site satisfaction of the installation process. This information should include a description of the survey process and how the survey results will be assessed.

## Transfer to Operations

The Transfer to Operations section describes the process (prior to production but after site installation and training) by which all responsibilities will be transferred from the solution teams to operations and support groups. Sub-sections are listed below; use those applicable and add if required.

### Responsibilities

The Responsibilities section describes how the support responsibilities are partitioned between the local site and the central IT support and help desk groups.

### Activation of Reporting and Monitoring

The Activation of Reporting and Monitoring section describes the reporting and monitoring procedures for looking at use patterns, incidents, component performance etc. The Monitoring Plan may be referenced here, which provides additional details.

### Logbooks

The Logbooks section describes the logbook format and how data is tracked to monitor operations and incidents. The Monitoring Plan may be referenced here, which provides additional details.

### Help Desk

The Help Desk section describes how the Help Desk will be brought “on line” to support the solution. Details of Help Desk support can be found in the Support Plan.

# Index

The index is optional according to the IEEE standard. If the document is made available in electronic form, readers can search for terms electronically.

# Appendices

Include supporting detail that would be too distracting to include in the main body of the document.