Training Plan

The Training Plan identifies the needs and processes for training the people who will participate in creating the solution.

The paragraphs written in the “Comment” style are for the benefit of the person writing the document and should be removed before the document is finalized.

September 11, 1998

Revision Chart

This chart contains a history of this document’s revisions. The entries below are provided solely for purposes of illustration. Entries should be deleted until the revision they refer to has actually been created.

The document itself should be stored in revision control, and a brief description of each version should be entered in the revision control system. That brief description can be repeated in this section.

| Version | Primary Author(s) | Description of Version | Date Completed |
| --- | --- | --- | --- |
| Draft | TBD | Initial draft created for distribution and review comments | TBD |
| Preliminary | TBD | Second draft incorporating initial review comments, distributed for final review | TBD |
| Final | TBD | First complete draft, which is placed under change control | TBD |
| Revision 1 | TBD | Revised draft, revised according to the change control process and maintained under change control | TBD |
| etc. | TBD | TBD | TBD |

- Preface

The preface contains an introduction to the document. It is optional and can be deleted if desired.

Introduction

The Training Plan identifies the needs and processes for training the people who will participate in creating the solution. This training could be on a particular software package or development environment or about specific hardware components. This document focuses on the project teams (which includes the customer’s information technology staff and help desk); it does not address the training needs of the end-user or support staff for ongoing operations.

Justification

Training provides team members with the working knowledge and proper tools required to build a successful solution. The analysis performed to develop the Training Plan will also establish the team members’ skills baseline and facilitate the mitigation of any technology gaps that become evident. Providing the training as specified in the Training Plan could also jump start the team and increase their satisfaction and productivity.

Team Role Primary

Program Management must assess the project’s knowledge and skill requirements and the staff available to identify the training necessary for a successful project. The Development Plan and Functional Specifications contain information that will outline the training requirements for the project.

Team Role Secondary

Development, Test, User Experience, and Release Management will provide input into the Training Plan on their team members’ knowledge and skills gaps and the form of training most beneficial for them.

- Contents

New paragraphs formatted as Heading 1, Heading 2, and Heading 3 will be added to the table automatically. To update this table of contents in Microsoft Word, put the cursor anywhere in the table and press F9. If you want the table to be easy to maintain, do not change it manually.

1.	Introduction	5

1.1	Training Plan Summary	5

1.2	Training Plan Objectives	5

1.3	Definitions, Acronyms, and Abbreviations	5

1.4	References	5

2.	Training Requirements	6

2.1	Product Management	6

2.2	Program Management	6

2.3	Development	7

2.4	Test	7

2.5	User Experience	7

2.6	Release Management	8

2.7	IT Administration	8

2.8	Helpdesk and Support Staff	8

3.	Training Schedule	10

3.1	Duration	10

3.2	Delivery	10

4.	Training Methods	11

4.1	Hands-on Training	11

4.2	Presentation	11

4.3	Computer or Web-Based Training (CBT/WBT)	11

4.4	Handouts	11

4.5	Certification	11

5.	Materials and Resources	12

5.1	Materials	12

5.2	Resources	12

6.	Index	13

7.	Appendices	14

7.1	Proficiency Levels	14

7.1.1	Level 0: No Exposure	14

7.1.2	Level 1: Familiar	14

7.1.3	Level 2: Intermediate	14

7.1.4	Level 3: Experienced	15

7.1.5	Level 4: Expert.	15

- List of Figures

New figures that are given captions using the Caption paragraph style will be added to the table automatically. To update this table of contents in Microsoft Word, put the cursor anywhere in the table and press F9. If you want the table to be easy to maintain, do not change it manually.

This section can be deleted if the document contains no figures or if otherwise desired.

Error! No table of figures entries found.

# Introduction

This section should provide an overview of the entire document. No text is necessary between the heading above and the heading below unless otherwise desired.

## Training Plan Summary

Provide an overall summary of the contents of this document.

Some project participants may need to know only the plan’s highlights, and summarizing creates that user view. It also enables the full reader to know the essence of the document before they examine the details.

## Training Plan Objectives

The Objectives section describes the training activities’ key objectives in terms of creating sufficient competency in both technical and project management knowledge and skill areas.

Identifying Objectives ensures that the plan’s authors have carefully considered the situation and solution and created an appropriate training approach.

## Definitions, Acronyms, and Abbreviations

Provide definitions or references to all the definitions of the special terms, acronyms and abbreviations used within this document.

## References

List all the documents and other materials referenced in this document. This section is like the bibliography in a published book.

# Training Requirements

The Training Requirements section defines what the training process must deliver. It does the following:

- Identifies the teams that will require training

- Defines their specific knowledge and skill requirements

- Establishes the proficiency levels for that knowledge and skill

- Identifies the training needed to attain proficiency targets

Some of the possible team roles are listed below. Add teams as required based on the project situation.

Training recommendations are best made from a set of requirements. By initially defining the requirements, the project can select the specific training and methods that match the needs.

## Product Management

The Product Management section describes the position and responsibilities of the Product Management role for developing the solution and identifies the knowledge and skills necessary to perform that role successfully. Include four sets of information in this section:

- Description of project responsibilities

- Knowledge and skill requirements

- Proficiency levels by knowledge and skill area

- Training requirements

This information could be placed in a table. Proficiency level standards can be found in the Appendix of this document. Use them to establish the proficiency levels for the knowledge and skill areas.

## Program Management

The Program Management section describes the position and responsibilities of the Program Management role for developing the solution and identifies the knowledge and skills necessary to perform that role successfully. Include four sets of information in this section:

- Description of project responsibilities

- Knowledge and skill requirements

- Proficiency levels by knowledge and skill area

- Training requirements

This information could be placed in a table. Proficiency level standards can be found in the Appendix of this document. Use them to establish the proficiency levels for the knowledge and skill areas.

## Development

The Development section describes the position and responsibilities of the Development role for developing the solution and identifies the knowledge and skills necessary to perform that role successfully. Include four sets of information in this section:

- Description of project responsibilities

- Knowledge and skill requirements

- Proficiency levels by knowledge and skill area

- Training requirements

This information could be placed in a table. Proficiency level standards can be found in the Appendix of this document. Use them to establish the proficiency levels for the knowledge and skill areas.

## Test

The Test section describes the position and responsibilities of the Test role for developing the solution and identifies the knowledge and skills necessary to perform that role successfully. Include four sets of information in this section:

- Description of project responsibilities

- Knowledge and skill requirements

- Proficiency levels by knowledge and skill area

- Training requirements

This information could be placed in a table. Proficiency level standards can be found in the Appendix of this document. Use them to establish the proficiency levels for the knowledge and skill areas.

## User Experience

The User Experience section describes the position and responsibilities of the User Experience role for developing the solution and identifies the knowledge and skills necessary to perform that role successfully. Include four sets of information in this section:

- Description of project responsibilities

- Knowledge and skill requirements

- Proficiency levels by knowledge and skill area

- Training requirements

This information could be placed in a table. Proficiency level standards can be found in the Appendix of this document. Use them to establish the proficiency levels for the knowledge and skill areas.

## Release Management

The Release Management section describes the position and responsibilities of the Release Management role for developing the solution and identifies the knowledge and skills necessary to perform that role successfully. Include four sets of information in this section:

- Description of project responsibilities

- Knowledge and skill requirements

- Proficiency levels by knowledge and skill area

- Training requirements

This information could be placed in a table. Proficiency level standards can be found in the Appendix of this document. Use them to establish the proficiency levels for the knowledge and skill areas.

## IT Administration

The IT Administration section describes the position and responsibilities of the customer’s information technology administration staff for developing the solution and identifies the knowledge and skills necessary to perform those responsibilities successfully. The training for this group addresses how to support and administer the solution as well as how to use it. Include four sets of information in this section:

- Description of project responsibilities

- Knowledge and skill requirements

- Proficiency levels by knowledge and skill area

- Training requirements

This information could be placed in a table. Proficiency level standards can be found in the Appendix of this document. Use them to establish the proficiency levels for the knowledge and skill areas.

## Helpdesk and Support Staff

The Helpdesk and Support Staff section describes the position and responsibilities of the customer’s help desk and support staff for developing the solution and identifies the knowledge and skills necessary to perform those responsibilities successfully. The Helpdesk and Support Staff must be prepared to support the solution during pilot and deployment. Include four sets of information in this section:

- Description of project responsibilities

- Knowledge and skill requirements

- Proficiency levels by knowledge and skill area

- Training requirements

This information could be placed in a table. Proficiency level standards can be found in the Appendix of this document. Use them to establish the proficiency levels for the knowledge and skill areas.

# Training Schedule

The Training Schedule section provides details about when specific training is necessary (over the life of the project) and the duration of that training. Justification: This information will be placed into the project schedule and impact the overall budget. Some training may need to occur before development tasks can be started, thus creating task dependencies.

## Duration

This section identifies the duration of the training for each training requirement (by team and type of training). Teams and team members may need different intensities of training. This information may be placed in a table.

## Delivery

The Delivery section identifies when the various training tasks will occur over the project’s life. Teams and team members may attend training at different times, based on development activities and resource constraints. These training tasks can be organized into training milestones and placed into the project plan.

# Training Methods

The Training Methods section describes the manner in which training will be delivered. The sub-sections listed serve as examples and may need to be added to or subtracted from.

Effective training occurs when the method is matched to the audience. By considering alternative methods, the project can make decisions about the appropriateness of training given the project’s logistics and existing constraints.

## Hands-on Training

The Hands-on Training section identifies those training requirements that will be satisfied using hands-on training methods.

## Presentation

The Presentation section identifies those training requirements that will be satisfied using presentation methods.

## Computer or Web-Based Training (CBT/WBT)

The Computer or Web-Based Training section identifies those training requirements that will be satisfied using CBT or WBT methods.

## Handouts

The Handouts section identifies those training requirements that will be satisfied using written materials. Handouts such as reference cards or brochures can provide training or can supplement other kinds of training.

## Certification

The Certification section identifies those training requirements that will require certification to demonstrate a specified level of proficiency.

# Materials and Resources

The Materials and Resources section identifies what must be acquired or created in order to deliver the training.

This information may impact the project budget and schedule, depending on whether materials and resources are readily available.

## Materials

The Materials section describes all training materials needed and how they will be acquired. Existing materials may be purchased, and new materials may require development. If materials require development, describe:

- Level of effort required

- Who will provide support for the effort

- How much time and budget is required

- How the completed materials will be shipped

## Resources

The Resources section identifies who will provide the training for each training event and whether the training exists or requires development. If training will be developed, describe:

- Level of effort required

- Who will provide support for the effort

- How much time and budget is required

# Index

The index is optional according to the IEEE standard. If the document is made available in electronic form, readers can search for terms electronically.

# Appendices

Include supporting detail that would be too distracting to include in the main body of the document.

## Proficiency Levels

This section identifies and describes proficiency levels. These levels can be applied to both the overall team role as well as specific knowledge and skill areas. These levels can be used during self-assessment to allow the organization to develop a skill set gap analysis and define training plans that address deficiencies uncovered in that gap analysis.

### Level 0: No Exposure

- Has no exposure or experience with the relevant technologies or products

### Level 1: Familiar

- Has read through and understand available materials

- Has attended relevant presentations, technical briefings, first-look training, or similar sessions

- Has a strong understanding of fundamental networking and data communication principles and technologies

- Lacks significant hands-on experience with the product or technology

- Lacks participation in large projects using relevant technologies or products

### Level 2: Intermediate

- Has reached a Level 1 competency rating

- Has attended or completed hands-on training with labs

- Has participated in at least one large (500 desktop and multiple server) project in relevant technology

- Has passed at least one Microsoft Certified Professional (MCP) exam for the relevant technology or product

- Lacks significant enterprise-level project leadership

- Lacks significant hands-on experience in real-world situations, with the relevant technology or product

### Level 3: Experienced

- Has reached a Level 2 competency rating

- Has hands-on experience with the relevant products and technologies

- Has completed a successful enterprise-level project or pilot with the relevant technologies or products

- Has led a successful enterprise-level project in any technology

- Has reached Microsoft Certified Systems Engineer (MCSE) status

- Lacks significant experience leading successful enterprise-level projects and/or pilots with the relevant technologies or products

- Lacks significant architecture experience with the relevant technologies or products

### Level 4: Expert.

- Has reached a Level 3 competency rating

- Have independently led and completed several enterprise-level projects and/or pilots with the relevant technology or product

- Have written or collaborated on technical documents as a subject matter expert on the relevant technologies or products

- Have standing as the technical specialist for the relevant technologies or products

- Have architected and implemented complex solutions using the relevant technologies or products